# MedRAGent

Project Implementation Summary

Medical Hierarchical Evidence Retrieval Agent for grounded medical textbook question answering

# 1. Project Objective

MedRAGent investigates whether agentic, hierarchical, and iterative retrieval can improve medical question answering compared with conventional single-step retrieval-augmented generation. The system is designed to retrieve evidence from medical textbooks and produce accurate, grounded, interpretable answers with citations.

# 2. Current Implementation Status

| Phase | Status | Main work completed |
| --- | --- | --- |
| Phase 1 | Complete | Dataset audit, normalization, duplicate detection, leakage analysis, and manifest generation |
| Phase 2 | Complete | Text cleaning, hierarchy parsing, chunking experiments, and metadata preservation |
| Phase 3 | Implemented | BM25, dense, hybrid retrieval, top-k experiments, and retrieval metrics |
| Phase 4 | Implemented | Grounded vanilla RAG, generation backends, citations, and answer-quality evaluation |
| Phase 5 | Not started | Agentic decomposition, verification, iteration, refinement, and adaptive stopping |
| Phase 6 | Not started | Final comparisons, ablations, statistical analysis, and research conclusions |

# 3. Phase 1: Dataset Finalization

The following datasets were collected and incorporated:

| Dataset | Purpose |
| --- | --- |
| MedQA-US | Primary medical textbook question-answering benchmark |
| MedMCQA | Medical-domain robustness evaluation |
| MMLU-Medical | Cross-benchmark medical generalization |
| PubMedQA | Biomedical literature question answering |
| BioASQ | Additional biomedical research question answering |

The retrieval corpus consists of 18 English medical textbooks from the MedQA textbook collection.

Dataset audit and preparation work included:

Record counting and split verification.

Malformed-record and missing-field detection.

Answer-field validation for multiple-choice and biomedical datasets.

Conversion of different source schemas into a common normalized schema.

Within-dataset and cross-dataset duplicate detection.

Question/textbook overlap and leakage analysis using n-grams.

Creation of audit, duplicate, leakage, and dataset-manifest reports.

id | dataset | split | subset | question | options | answer | context

# 4. Phase 2: Textbook Preprocessing

The textbook preprocessing pipeline performs:

Line-ending and whitespace normalization.

Null-character removal and empty-document detection.

Word and character count generation.

Heuristic extraction of chapter and section headings.

Stable chapter and section identifiers for future hierarchical retrieval.

Book -> Chapter -> Section -> Text content

Baseline chunk configurations generated:

| Chunk size | Overlap |
| --- | --- |
| 250 words | 50 words |
| 500 words | 50 words |
| 500 words | 100 words |
| 1000 words | 100 words |
| 1500 words | 200 words |

A separate hierarchical chunker preserves chapter and section boundaries. Each hierarchical chunk contains book, chapter, section, index, chunk-size, overlap, and source metadata.

The current preprocessing run produced approximately 149,156 baseline chunks and 29,144 hierarchical chunks.

# 5. Phase 3: Baseline Retrieval

## BM25 Retrieval

A sparse lexical retriever was implemented using BM25. It tokenizes the corpus, builds an index, scores a question against all chunks, and returns ranked evidence with scores and metadata.

## Dense Retrieval

A dense retriever was implemented using Sentence Transformers and FAISS. Text chunks are converted into normalized embeddings and searched using inner-product similarity. The embedding model is configurable; the default is BAAI/bge-small-en-v1.5.

## Hybrid Retrieval

BM25 and dense results are combined using Reciprocal Rank Fusion. This allows lexical and semantic retrieval to contribute without directly comparing incompatible score scales.

The retrieval experiment runner supports:

BM25, dense, hybrid, or all retrieval methods.

Top-k values of 1, 3, 5, 10, and 15.

Configurable embedding models.

JSONL ranked-result output and experiment summaries.

Recall@k, Precision@k, MRR, and nDCG metrics when gold chunk labels are available.

python scripts/run_phase3.py --retriever bm25

# 6. Phase 4: Vanilla RAG

Question -> BM25 retrieval -> Top-k evidence -> Grounded prompt -> Answer -> Evaluation

The Phase 4 implementation includes:

A grounded prompt that instructs the model to use only supplied textbook evidence.

A requirement to cite factual claims using labels such as [C1].

An Ollama backend for local LLM generation.

A deterministic extractive fallback for testing without an LLM.

Multiple-choice answer-letter extraction.

Citation parsing and validation.

A complete vanilla retrieve-then-generate pipeline.

## Phase 4 Evaluation

| Evaluation | Purpose |
| --- | --- |
| Accuracy | Compare predicted multiple-choice letters with ground truth |
| Faithfulness | Measure claims supported by cited evidence |
| Relevance | Measure question/evidence term overlap |
| Hallucination analysis | Measure unsupported and uncited claims |

python scripts/run_phase4.py --backend extractive --limit 10

python scripts/run_phase4.py --backend ollama --model llama3.1:8b

# 7. Current System Architecture

Medical datasets
        |
Dataset audit and normalization
        |
Medical textbook corpus
        |
Text cleaning and hierarchy parsing
        |
Baseline and hierarchical chunking
        |
BM25 / Dense / Hybrid retrieval
        |
Top-k textbook evidence
        |
Grounded vanilla RAG prompt
        |
Ollama or extractive generator
        |
Cited answer and evaluation

# 8. Validation Performed

Phase 2 was executed successfully on all 18 textbooks.

BM25 was executed on the generated 28,568-chunk 500-word corpus.

Dense and hybrid retrieval were validated using a deterministic local encoder.

Phase 4 was executed end-to-end on real MedQA-US test data using the extractive backend.

Citation parsing, multiple-choice extraction, faithfulness, relevance, and hallucination calculations were smoke-tested.

# 9. Current Limitations

The normalized question datasets do not yet contain gold textbook chunk IDs, so true retrieval recall cannot yet be reported.

The extractive generator is a deterministic validation backend, not the final research LLM.

Ollama experiments require a local Ollama server and downloaded model.

The hierarchy parser uses heuristic heading detection and should be manually reviewed before final experiments.

Full evaluation across every dataset has not yet been completed.

# 10. Next Development Stage

The next stage is Phase 5: Agentic RAG. Planned components are:

Query complexity detection.

Question decomposition into retrieval sub-questions.

Hierarchical textbook navigation.

Iterative retrieval and query refinement.

Evidence verification.

Adaptive retrieval strategy selection.

Confidence estimation and stop/no-answer behavior.

Comparison of the agentic system against the vanilla RAG baseline.

# 11. Summary for Presentation

So far, I have built the complete baseline infrastructure for MedRAGent. The project now has audited and normalized medical datasets, a cleaned and hierarchically structured textbook corpus, multiple chunking strategies, BM25, dense, and hybrid retrieval, and a grounded vanilla RAG pipeline with citations and evaluation metrics. This provides a controlled baseline against which the planned agentic hierarchical RAG system can be evaluated.